XpressBnB — Product & Engineering Update

Prepared by Saad   ·   19 May 2026   ·   Launch target: 10 June 2026

────────────────────────────────────────────────────────────────────────

## Siddhart Sir — Context for this document

Maine yeh note isliye banaya hai taaki apko clearly pata ho — kya kaam hua, kya bacha, aur June 10 launch ke liye exactly kya-kya activate karna hai. Koi bhi point guess nahi hai — sab actual code aur live production database se verify kiya hai. Zero assumptions.

## 1.  Live Snapshot — Right Now (19 May 2026)

| Metric | Value |
| --- | --- |
| Total live properties | 93 (Delhi 13 · Gurgaon 28 · Noida 22 · G.Noida 7 · Rishikesh 23) |
| Properties with host + phone | 62 — full inquiry flow works |
| Properties missing host link | 31 — visible on site, ops gap (see Section 6) |
| Bookings in DB | 48 (32 confirmed/pending, 15 pending, 1 offer_pending) |
| Edge functions in Supabase cloud | 6 active (2 Razorpay, send/verify OTP, create-host-sub, verify-host-sub) |
| New edge functions (repo, undeployed) | send-booking-otp · verify-booking-otp · send-inquiry-notification |
| DB migrations applied (prod) | 10 migrations — inquiry schema, OTP tables, subscription tiers |
| Razorpay environment | LIVE key on frontend (rzp_live_SJYZ…) — host subscriptions only |

## 2.  Kya Ho Gaya — Fully Built & Live

Neeche woh cheezein hain jo production code mein hain, Supabase pe deploy hain, aur site pe test ho sakti hain aaj.

### 2A.  Guest Property Page — Zero Commission Inquiry Flow

✓  Guest property page pe Razorpay HATA DIYA — koi payment modal nahi

✓  "Book Now & Pay Later" → OTP step → verified inquiry (code: BookingForm.tsx + GuestPhoneOtpStep.tsx)

✓  "Make an Offer" → OTP step → verified offer inquiry (OfferModal.tsx)

✓  GuestPhoneOtpStep: phone input → Send OTP → 6-digit entry → verify → unlocks submit

✓  OTP ke bina koi bhi inquiry host dashboard pe visible nahi — anti-fake gate in DB (consume_booking_inquiry_otp RPC)

✓  Success screen: InquirySuccessModal — "Inquiry {hostName} ko bhej di" + host phone (call/WhatsApp CTA)

✓  Sidebar copy update: "0% commission — guests pay you directly"

✓  Promo codes, decoration add-on, guests selector — sab kaam kar rahe hain inquiry model mein

### 2B.  Host Dashboard — Bookings & Offer Handling

✓  Host BookingsPage: inquiry section (Accept / Reject / Counter) — fully reworked

✓  Accept → status: accepted; guest notification queue insert (DB trigger)

✓  Reject → status: rejected; guest ke liye dialog (RejectInquiryDialog.tsx)

✓  Counter offer → CounterOfferDialog, counter_nightly_rate DB column

✓  Guest phone visible to host ONLY when phone_verified = true (RLS enforced)

✓  Realtime toast — nayi inquiry aate hi host dashboard pe ping

✓  Bookings filter tabs (All / Pending / Confirmed / Offers) working

### 2C.  Host Subscription Tiers — Razorpay Host-Only

✓  3 tiers fully live in UI: Free | Standard ₹999/month | Premium ₹2,999/month

✓  Yearly billing toggle — 12% discount (₹10,551/yr Standard; ₹31,668/yr Premium)

✓  Dedicated edge function: create-host-subscription-order (separate from guest booking order)

✓  Dedicated edge function: verify-host-subscription (server-side, not client-side upsert)

✓  PropertyUpgradeModal: tier selection (Standard vs Premium) + billing cycle before checkout

✓  property_subscriptions.plan_tier column added (standard_999 | premium_2999)

✓  Trigger: plan_tier → properties.is_premium sync (no manual update needed)

✓  Premium feature flags in UI — Advanced analytics, calendar sync, badge (marked 'coming soon')

✓  SubscriptionPage copy: "0% commission — guests pay you directly" — Airbnb contrast

### 2D.  Notification Pipeline — Backend Built

✓  send-inquiry-notification edge function — full code, Meta WhatsApp Cloud API integration

✓  Supports 3 events: inquiry_verified (both parties) · host_accepted (guest) · host_rejected (guest)

✓  WhatsApp message templates: 4 templates written in inquiry-messages.ts (English)

✓  notification_log / notifications table — every send attempt logged (sent/failed/dev_logged)

✓  booking_notification_queue table + trigger — auto-queues on verified inquiry insert

✓  Dev mode: WHATSAPP_DEV_MODE=true logs messages without hitting Meta API (safe for testing)

✓  Fallback: if Meta template not approved yet, gracefully dev_logged (no crash)

### 2E.  OTP Infrastructure — Backend Built

✓  send-booking-otp edge function: Twilio Verify (preferred) OR Twilio Programmable SMS fallback

✓  Rate limiting in code: max 3 OTPs/phone/hour + max 20/IP/hour

✓  OTP TTL: 10 minutes; SHA-256 hash stored (never plain text)

✓  verify-booking-otp edge function: validates hash, issues one-time token for RPC

✓  consume_booking_inquiry_otp DB RPC: single-use token, prevents replay

✓  otp_requests table + booking_otp_verifications table — fully in prod DB

✓  India E.164 normalization (+91) in both frontend and edge function

### 2F.  Database — Schema Solid

✓  10 migrations applied to production Supabase (arettgcwbvryrtpjtkjo)

✓  bookings: inquiry_type, phone_verified, phone_verified_at, offer_amount, host_decision_at

✓  New status values: pending_host · accepted · rejected (+ legacy preserved)

✓  otp_requests + booking_otp_verifications tables — RLS locked to service_role only

✓  booking_notification_queue + notifications tables — audit trail for every notification

✓  property_subscriptions.plan_tier + billing_cycle + yearly_discount_percent

✓  hosts.plan_tier default + billing_cycle — account-level subscription tracking

✓  Trigger: verified inquiry auto-inserts into booking_notification_queue

✓  31 catalog listings restored (was accidentally hidden by null-host migration)

✓  enforce_host_phone trigger relaxed: catalog listings (no host) can stay active

## 3.  APIs — Code 100% Ready, Activation Keys Chahiye

Yeh teeno APIs ka poora code likh diya gaya hai aur repo mein hai. Sirf environment variables (secrets) Supabase edge function settings mein daalne hain — iske baad live ho jaayenge. No more coding needed.

### 3A.  Twilio — OTP SMS for Guest Inquiry Verification

Status: CODE COMPLETE. Waiting for credentials.

Kya hoga activate hone ke baad: Guest apna phone number daale → Twilio SMS pe 6-digit OTP aayega → verify karke inquiry submit hogi. Bina iss ke OTP always 'SMS provider not configured' error deta hai.

Keys needed in Supabase Edge Function Secrets:

TWILIO_ACCOUNT_SID — Twilio console pe milega (Account Info)

TWILIO_AUTH_TOKEN — same Twilio console

TWILIO_VERIFY_SERVICE_SID — preferred (Verify product → Create service) — handles DLT automatically for India

OR: TWILIO_PHONE_NUMBER — agar Verify nahi, toh programmable SMS (needs India DLT registration separately)

India DLT Note: Twilio Verify handles Indian SMS regulations internally. Recommended path: use Twilio Verify Service SID — DLT registration nahi karni. If using Programmable SMS instead, DLT entity + template registration required (7-10 days TRAI process).

### 3B.  Meta WhatsApp Business API — Inquiry Notifications

Status: CODE COMPLETE. Two things needed: API credentials + Template approval.

Kya hoga: Guest inquiry submit hone pe → guest ko WhatsApp confirmation → host ko WhatsApp alert with guest name + dates + dashboard link. Host Accept ke baad → guest ko WhatsApp: 'Host ne accept kar liya, seedha call karo.'

Keys needed in Supabase Edge Function Secrets:

WHATSAPP_TOKEN — Meta Business Manager → WhatsApp → API setup → Permanent token

WHATSAPP_PHONE_NUMBER_ID — same page, pe-registered phone number ka ID

WHATSAPP_DEV_MODE — set to 'false' in production (currently 'true' = logs only, no real sends)

NOTIFICATION_DISPATCH_SECRET — custom string (any random UUID) for security

HOST_DASHBOARD_URL — https://www.xpressbnb.com/host/bookings (already in code)

Template approval timeline: Meta requires Business Verification + message template approval. Approval typically takes 48-72 hours after account verification. MESSAGE TEMPLATES ARE ALREADY WRITTEN in code (inquiry-messages.ts). Submit them to Meta Business Manager immediately — do not wait.

Fallback in place: Until templates are approved, system runs in dev_logged mode (no crash, no broken UX — just no real WhatsApp sent). Clicking WhatsApp button on success screen still works via wa.me deep links.

### 3C.  Razorpay — Host Subscription Edge Functions

Status: Frontend live (rzp_live_SJYZeCzffWOjuE in .env). Edge function secret missing.

Frontend Razorpay key set hai. But create-host-subscription-order aur verify-host-subscription edge functions ko backend secret key chahiye.

Keys needed in Supabase Edge Function Secrets:

RAZORPAY_KEY_ID — rzp_live_SJYZeCzffWOjuE (already in .env, copy to edge secrets too)

RAZORPAY_KEY_SECRET — Razorpay Dashboard → API Keys → Key Secret (never goes in .env / frontend)

Once these are set, host subscription payment gets server-side verified — current workaround (client-side upsert) will be replaced with tamper-proof flow.

## 4.  Kya Bacha Hai — Actual Pending Work

Yeh woh features hain jo abhi tak build nahi hue — APIs se alag, inhe code karna bhi padega.

Email notification fallback:  Koi email sending infrastructure nahi. WhatsApp fail hone pe guest/host ko email nahi jaata. Resend / Supabase emails — ek edge function ki zarurat hai.

31 properties — host linking (ops, not code):  Rishikesh 18 + G.Noida 7 + Noida 6 ke paas host_id = NULL. Inka inquiry flow work karta hai but host ka phone nahi dikhta. Operators ko XpressBnB pe register karna padega (ya admin se link karna).

Premium features — actual build:  Advanced analytics, calendar sync (Airbnb/Booking.com), Verified badge, Featured placement — sab 'coming soon' badge laga hai UI mein. Premium plan sell ho sakta hai abhi; features Phase 2/3 hain.

Reviews — new review submission flow:  Reviews table + display exist. Lekin guest review submit karne ka form nahi hai. BookingConfirmationPage se hook karna hai.

Admin panel for host/property management:  AdminDashboard.tsx hai but basic hai. Host linking, bulk property updates, OTP audit log viewing — sab manually SQL se karna padta hai abhi.

Delhi host names cleanup:  13 Delhi listings mein host 'name' field mein phone number stored hai (import artifact). Cosmetic but guests ko ajeeb lagta hai.

Guest confirmation page — full inquiry copy:  BookingConfirmationPage abhi bhi legacy 'payment confirmed' wording use karta hai agar sessionStorage snapshot nahi mila. Inquiry-first copy se align karna hai.

SEO / city landing pages polish:  Explore cities, Rishikesh, Noida pages exist but meta descriptions aur structured data inquiry model ke hisaab se update karne hain.

## 5.  June 10 Launch Plan — 22 Days

Aaj 19 May hai. June 10 tak 22 din hain. Below is the honest day-by-day breakdown.

| Week | What (Saad builds) | What (Siddhart Sir ops/decisions) |
| --- | --- | --- |
| Week 1 19–25 May | 1. Deploy send-booking-otp + verify-booking-otp to Supabase cloud 2. Test OTP end-to-end (Twilio dev credentials → real) 3. Deploy send-inquiry-notification 4. Razorpay edge secret set — subscription verify live | 1. Share Twilio credentials 2. Share Razorpay Key Secret 3. Submit WhatsApp message templates to Meta 4. Call 2-3 Rishikesh/Supernova operators to register |
| Week 2 26 May–1 June | 1. End-to-end test: guest OTP → inquiry → host dashboard → accept → WhatsApp (both) 2. Email fallback (Supabase/Resend) — if WhatsApp fails 3. Guest confirmation page — inquiry copy finalize 4. Delhi host name cleanup (bulk SQL update) | 1. 31 host linking — Hive/Tapovan Rishikesh (likely 2 operators) 2. G.Noida 7 + Noida Supernova 6 — find contacts 3. WhatsApp template approval — follow up Meta |
| Week 3 2–8 June | 1. Reviews submission flow 2. QA pass on all city pages (mobile) 3. Load test OTP + inquiry on staging 4. Final SEO meta updates | 1. Soft launch: share with 10 pilot hosts 2. First subscription sale test 3. Collect feedback |
| Launch 9–10 June | Production deploy + monitoring setup Notification log watch first 24 hours | Host onboarding call First ad campaign if pilot OK |

## 6.  Siddhart Sir se 5 Decisions Chahiye

Yeh technical decisions nahi hain — business decisions hain. Main inke bina code side pe assumptions leke chaloon toh baad mein revert karna padega.

Q1: Subscription scope — ₹999/₹2999 per property hai (current code). Ya per host account (one sub covers all listings)? Code change 1 day — but clarify karo before first sale.

Q2: Free tier limit — UI mein currently 'unlimited listings' on free. Original spec mein '1 listing'. Kaunsa sahi hai? Revenue model directly impact hoga.

Q3: 31 missing hosts — fallback — Kya hum XpressBnB ka ek central number (jaise +91-XXXXXX) un 31 pe temporarily laga dein taaki inquiry ka number guest ko mile? Ya sirf operators ko onboard karo pehle?

Q4: Guest host phone timing — Spec mein tha: inquiry submit karte hi host phone dikhao. Alternatively: sirf jab host accept kare. Current code: dikhata hai inquiry success pe. Sahi hai?

Q5: WhatsApp template language — 4 templates English mein likhe hain (inquiry-messages.ts). Hindi/Hinglish versions chahiye? Meta template approval language-specific hoti hai — pehle confirm karo.

## 7.  Original Spec vs Current Status — Har Point

No guest Razorpay on property page  [DONE]

Razorpay only in host dashboard (subscriptions)  [DONE]

Free tier  [DONE]

₹999/month Standard tier  [DONE]

₹2,999/month Premium tier  [DONE]

Yearly billing — 12% discount  [DONE]

Phone + OTP before inquiry  [CODE DONE — Twilio keys pending]

Book Now & Pay Later path  [DONE]

Make an Offer path  [DONE]

Host Accept / Reject / Counter  [DONE]

Success UI — 'Inquiry sent to {host}' + phone  [DONE]

Anti-fake-booking OTP gate  [CODE DONE — Twilio keys pending]

WhatsApp to guest on inquiry  [CODE DONE — Meta credentials + template approval pending]

WhatsApp to host on new inquiry  [CODE DONE — Meta credentials + template approval pending]

In-app notification (host Realtime toast)  [DONE]

Notification log / audit  [DONE]

Zero commission positioning copy  [DONE]

Premium feature gating (Standard vs Premium)  [DONE — features themselves coming soon]

93 live listings across all cities  [DONE]

31 host-less listings (ops)  [VISIBLE — host link pending]

Email fallback notifications  [NOT BUILT]

Reviews submission flow  [NOT BUILT]

────────────────────────────────────────────────────────────────────────

## Closing Note

Siddhart bhai, main 22 din mein ek clean, working, launch-ready product deliver kar sakta hoon — lekin sirf tab jab Twilio + WhatsApp + Razorpay secret keys is week mil jaayein. Code ka kaam mera hai; credentials ka kaam tumhara. Dono sides fast chalein toh 10 June comfortable hai.

Main daily update ready hoon dene ke liye — feature by feature, koi surprise nahi.

— Saad